## Slide 1
2022
2022
Planning
Data Preparation
Model Building
Solution delivery
Andy
Andrew
David
Dennis
Edward
Jessie
Team
Team
Team
Today
Jul
Aug
Sep
24 days
0%
Sep 26 - Oct 19
Final Report
20 days
30%
Aug 8 - Aug 27
Exploratory Data Analysis
Week 1
3
5
7
9
11
13
15 days
Aug 15 - Aug 29
EDA Summary Report
4 days
Aug 22 - Aug 25
Data Cleaning & Transformation
Oct
Aug 23 - Aug 26
Data Prepartion Summary Report
4 days
Oct 3 - Oct 17
Data Visualisation Dashboard
15 days
0%
Sep 26 - Oct 19
Seminar Presentation
24 days
0%
Sep 26 - Oct 10
Model Selection & Evaluation
15 days
Aug 26 - Oct 3
39 days
LDA & QDA
Aug 26 - Oct 3
Tree-Based Methods
39 days
Aug 26 - Oct 3
Support Vector Machines
39 days
Aug 26 - Oct 3
39 days
Naive Bayes Classifier
Aug 26 - Oct 3
Multi-Layer Perceptron
39 days
Aug 26 - Oct 3
Logistic Regresion
39 days
25/07
08/08
22/08
05/09
19/09
03/10
17/10
Aug 17 - Aug 22
Classification of Problem - Summary Report
6 days
Notes: Perhaps consider Boosting and Bagging?
Oversampling-undersampling SMOTE

## Slide 2
2022
2022
Deliverables
Today
08/08
15/08
Progress Summary 1
Aug 26
Progress Summary 2
Sep 9
Progress Summary 3
Sep 23
Progress Summary 4
Oct 7
Week 1
2
22/08
29/08
05/09
12/09
19/09
26/09
03/10
3
4
5
6
7
8
9
10/10
10
17/10
11
Project Proposal
Aug 19
Data Visualisation Dashboard
Oct 18
Project Presentation
Oct 21
Final Report
Oct 21
Project Start
Aug 8
Client Meeting 1
Aug 29
Client Meeting 2
Sep 12
Client Meeting 3
Sep 26
Client Meeting 4
Oct 10
Project End
Oct 21